# ConnectChat Project Documentation

Project: ConnectChat (Microservices Architecture)
Sprint: Sprint 0 / Sprint 1 - Foundation Setup

## Project Goal

Build a production-ready real-time communication platform using React, ASP.NET Core microservices, SQL Server, SignalR, WebRTC, RabbitMQ, Redis, Docker, and YARP API Gateway.

## Architecture Chosen

• Microservices Architecture
• Clean Architecture
• API Gateway (YARP)
• SQL Server (database per service)
• JWT Authentication
• SignalR for messaging
• WebRTC for voice/video
• RabbitMQ for asynchronous events
• Redis for caching and presence

## Work Completed

Created the root solution: ConnectChat.

Created the main folders: services, gateway, shared, web, docker, docs.

Created the IdentityService microservice.

Created five projects inside IdentityService:

- Identity.API

- Identity.Application

- Identity.Domain

- Identity.Infrastructure

- Identity.Tests

Added all projects to the ConnectChat solution.

Verified that the solution builds successfully (5 projects succeeded, 0 failed).

Configured project references following Clean Architecture.

Created standard folder structure for Domain, Application, Infrastructure, and API layers.

Installed required NuGet packages (JWT, EF Core, MediatR, FluentValidation, AutoMapper, Serilog, Swagger, BCrypt).

Initialized Git repository and prepared for conventional commits.

## Current Solution Structure

ConnectChat
├── gateway
├── services
│   └── IdentityService
│       ├── Identity.API
│       ├── Identity.Application
│       ├── Identity.Domain
│       ├── Identity.Infrastructure
│       └── Identity.Tests
├── shared
├── web
├── docker
└── docs

## Next Milestone

We will begin implementing the Identity Service:
1. Create the User entity.
2. Configure ApplicationDbContext.
3. Configure SQL Server connection.
4. Create the first EF Core migration.
5. Implement Register API.
6. Implement Login API with JWT.
7. Test using Swagger.

## Progress

| Task | Status |
| --- | --- |
| Solution Created | Completed |
| Identity Service Created | Completed |
| Clean Architecture Setup | Completed |
| Project References | Completed |
| NuGet Packages | Completed |
| Build Verification | Completed |
| Database | Pending |
| Authentication APIs | Pending |
| Chat Service | Pending |
| Call Service | Pending |